# Next-Phase Research Roadmap

Uganda Fake News Detection Project

## Phase 1: Dataset Validation and Lock-In (COMPLETED)

Objective: Ensure the dataset is usable and scientifically valid.

✔ Collected 400 labeled samples (200 FAKE / 200 TRUE)
✔ Verified source credibility (AfricaCheck, PesaCheck, mainstream media)
✔ Conducted EDA to understand distribution and characteristics
✔ Trained baseline Logistic Regression model
✔ Achieved strong baseline performance (≈93% accuracy)

Outcome: Dataset and problem are validated.

## Phase 2: Model Expansion and Comparative Evaluation

Objective: Improve detection performance and compare classical vs advanced models.

### 2.1 Classical ML Models

Train and evaluate:

- Support Vector Machine (SVM)

- Multinomial Naive Bayes

- Random Forest / XGBoost (optional)

Metrics:

- Accuracy

- Precision

- Recall

- F1-Score

Deliverable: Model comparison table

### 2.2 Deep Learning Models (Optional / If Approved)

If computational resources allow:

- LSTM / Bi-LSTM

- CNN for text classification

Goal: Assess whether deep models outperform classical ML on African news data.

### 2.3 Transformer-Based Models (Research Value High)

Fine-tune:

- BERT

- DistilBERT

- XLM-RoBERTa (important for Swahili / mixed language)

Justification:

- Handles multilingual and low-resource languages better

- High academic value for African NLP research

## Phase 3: Error Analysis and Bias Examination

Objective: Understand model weaknesses.

Tasks:

- Analyze misclassified samples

- Identify patterns in false positives and false negatives

- Examine language bias (English vs Swahili)

- Analyze source-specific performance

Outcome: Evidence-based model interpretation

## Phase 4: System Prototype Development

Objective: Demonstrate real-world applicability.

Develop a simple prototype:

- Input: News text

- Output: FAKE / TRUE + confidence score

Possible interfaces:

- Web app (Flask / FastAPI)

- Command-line tool

- REST API (optional)

Deliverable: Working fake news detection demo

## Phase 5: Evaluation and Robustness Testing

Objective: Test generalization.

- Test model on unseen Ugandan news

- Evaluate robustness on short social-media-style texts

- Compare performance across platforms

## Phase 6: Ethical Considerations and Limitations

Objective: Address research responsibility.

Cover:

- Risk of false positives

- Political sensitivity

- Dataset bias

- Limitations of small sample size

- Need for human verification

## Phase 7: Documentation and Final Report

Objective: Prepare for submission.

Final thesis/report sections:

- Introduction & Problem Statement

- Related Work

- Dataset Construction

- Exploratory Data Analysis

- Model Methodology

- Results & Discussion

- System Prototype

- Ethical Considerations

- Conclusion & Future Work

## Expected Supervisor Takeaway

- The project is technically feasible

- The dataset is validated

- The approach is incremental and scientific

- The research has local (Ugandan) and global relevance

“I validated the dataset with EDA and a baseline model, and the next phase focuses on comparative models, multilingual transformers, system prototyping, and final evaluation.”